In the failed success case study, the project can meet 6 success criteria ~~when it launched~~ at early days. But one year later, it failed to adapt to the new situation since the company changed its strategy. ~~with economic downturn, the company changed the strategy. The project failed to adpat to this situation.~~ The retrospective was when the project team made planning or some key assumptions, they also needed to consider the long term trend in the industry.

~~We’ve already knew the successful failure project. It means this project was seen as successful from outcome perspective, but was seen as failure from process perspective. So why many projects have this result.~~ ~~I think~~ 60 percent projects in the survey were successful failures. Trade-off triangles can explain why ~~these occurred~~. When the project managers could not make sure every success criteria to be matched, such process perspective as cost, time and scope would be gave up. And how to avoid this situation? This case study told us to hire a good project manager.

Let’s see the conclusion part. How to carry out the retrospective? The first kep point is to get feedback from each stakeholder group, since different groups have different satisfactions on success criteria ~~and different priority order~~. And second is to do the root cause analysis. Otherwise, some issues may appear in next project again. ~~What we can learn in this article are in the planning phase we can document the stakeholder perspective on success criteria at beginning of the project , and then monitor our project throughout the life cycle.~~ ~~More important is~~In the end, at organizational level, one project can be seen as an iteration, the retrospective not only benefited for this project, but also contributed to the company’s project portfolio.